ML Component Forecast — Project Proposal

v0.1 DRAFT  |  [Owner]  |  [Date]

| Proposed by | VP, Actuarial Methods & Forecast Modernization |
| --- | --- |
| Sponsor | [SVP, Risk & Analytics Modernization] |
| Business sponsor | [Named leader who owns the decision in §2] |
| Stage | Proof of concept → pilot |
| Decision requested | Approve pilot scope, resourcing, and the success/stop criteria in §6 |

# 1.  What this is

A lightweight, component-based medical cost forecast. A gradient-boosted model (LightGBM) produces separate utilization and unit cost forecasts by service category and market, which roll up to PMPM. It runs recursively on claims data with seasonality and recent-experience features, and refreshes on a fixed cadence with no manual intervention.

It is a complement to, not a replacement for, the current forecast process. It is designed to be produced early in the cycle, at finer granularity, and to be scored honestly against history.

# 2.  The decision this changes

Today, [describe the decision — e.g. the monthly trend review / affordability target setting / the first cut of the financial forecast that feeds pricing] is made [N] weeks after close, at [current granularity], with limited ability to see which components moved.

This capability supplies that decision with a forecast available at [target timing], decomposed by service category and market, and traceable to specific drivers.

Decision owner:  [name]

Without a named decision and owner, this proposal should not proceed.

# 3.  What it does today — demonstrable now, not asserted

These do not depend on winning an accuracy argument:

- Timeliness. Produced [N] weeks earlier in the cycle than the current process, because it requires no manual assumption-setting step.

- Granularity. Forecasts at service category × market, with utilization and unit cost separated. The current process produces [current granularity].

- Component separation. Because utilization and unit cost are forecast independently, output is decomposable. A PMPM-only forecast cannot be taken apart after the fact.

- A vintage-correct backtest harness. Any method can be evaluated against the same history on the same footing, including the incumbent. This is the most durable asset in the project and it outlives this model — see §9.

- Consistency across LOBs. One framework rather than per-segment bespoke methods.

# 4.  Hypothesis under test — accuracy

Accuracy is not claimed. It is stated as a falsifiable hypothesis with a test and a date:

H1: The ML component forecast matches or beats the incumbent method on [chosen error metric] at horizons h ≤ [3], for [pilot segments].

Test:  Backtest across [N] forecast origins using the harness in §9, scored at a fixed runout maturity.

Answer by:  [date].

If H1 fails, the capability may still be justified on timeliness and granularity alone — or it may not. That call is made against §6, not renegotiated afterward.

# 5.  How it supports variance explanation

The strongest near-term use is not the forecast. It is explaining the miss.

Because utilization and unit cost are forecast separately by service category and market, forecast-to-actual variance decomposes into named components rather than arriving as a single unexplained aggregate. Output maps to the enterprise variance bridge through a governed feature-to-driver crosswalk, so ML attribution and actuarial attribution can be discussed in the same vocabulary.

Two commitments that make this credible rather than decorative:

- The residual stays visible. Unattributed variance is published as its own line and is never redistributed into named drivers. Its size over time is how we measure whether the decomposition works.

- Method is frozen within a cycle. Changes are released between cycles, never mid-cycle, so the track record is honest.

# 6.  Success and stop criteria — committed in advance

Success (pilot, by [date]):

| Criterion | Target |
| --- | --- |
| Forecast available after close | ≤ [N] business days |
| Backtest origins evaluated | ≥ [N] |
| H1 outcome | Documented either way |
| Variance decomposition residual | ≤ [X]% of gross variance |
| Adoption | Used in ≥ [1] recurring forum |

Stop / escalate:

- H1 fails and the timeliness or granularity benefit is not used in a live decision by [date] → stop, document, do not scale.

- Backtest cannot be made vintage-correct (see §9) → stop and escalate to Data Foundation. A backtest with hindsight leakage will overstate performance and cannot support a scale decision.

# 7.  What this does not own

Stated explicitly to avoid boundary ambiguity with the other modernization pillars:

- Not HCTA production, report publishing, or delivery — Reporting owns trusted production; this supplies method and output to it

- Not a technology platform — Infrastructure Modernization owns workflow, tooling, and automation

- Not trusted data inputs — Data Foundation

- Not segment assumptions, forecast submissions, or financial accountability — business actuarial teams retain these

- Not a reserving method or an opinion-bearing estimate

This capability produces a method and an output. It does not produce a system of record.

# 8.  Explicitly out of scope for v1

Named here so they are visibly parked, not quietly pursued:

- Neural networks and expanded model classes

- Non-claims data sources

- Embedded AI agent / dashboard build

- Enhanced or automated reserving (different governance bar; would materially slow v1 approval)

- Embedding into customer-facing HCTAs

Each may be a reasonable v2 discussion after H1 is answered and boundaries with Reporting and Infrastructure Modernization are agreed.

# 9.  Technical dependency — vintage-correct backtesting

The harness requires two distinct maturity concepts, currently conflated:

| Field | Purpose | Behavior |
| --- | --- | --- |
| Data_Thru | Last month of data available at the forecast origin | Varies by origin |
| Input_Runout_Thru | Maturity of that data as of the origin | Varies by origin (NEW) |
| Runout_Thru | Maturity at which actuals are scored | Held fixed and mature |

The issue: if every backtest origin is fed data at today’s runout, a forecast nominally made in early 2025 receives fully mature 2024-12 claims it could not have had. That is hindsight leakage on completion. Backtest performance will overstate live performance, and the gap will surface as unexplained deterioration in production.

Resolution: add Input_Runout_Thru and reconstruct input maturity per origin. This is a prerequisite for §4, not an enhancement.

# 10.  What is needed

- [N] analyst FTE for [N] weeks

- Data Foundation support for vintage reconstruction (§9)

- Named business sponsor and decision (§2)

- Approval of §6 as written, including the stop criteria

Bracketed items require input before this is circulated. The two most important are the named decision in §2 and the metric and date in §4 — without them this reads as a model in search of a use.